Project Design Phase

Project Planning Phase

Product Backlog · Sprint Planning · Stories · Story Points

▌ Document Information

| Date | 8 March 2026 |
| --- | --- |
| Project Name | SpendWise |
| Maximum Marks | 5 Marks |

▌ Planning Summary

| 4 Total Sprints | 63 Total Story Points | 12 Total User Stories | 4 Team Member |
| --- | --- | --- | --- |

▌ Product Backlog — Sprint Stories & Estimation

| Sprint | Epic | Story # | User Story / Task | Points | Priority | Assignee |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Set up Node.js project, install dependencies, and create basic folder structure | 5 | High | LOGESH S |
| Sprint-1 | Database Connection | USN-2 | Connect MongoDB using Mongoose and configure environment variables | 5 | High | THARUNESH R |
| Sprint-1 | Server Setup | USN-3 | Create Express server and test basic API route | 4 | High | LOGESH S |
| Sprint-2 | User Authentication | USN-4 | Create User model and implement Register API | 6 | High | THARUNESH R |
| Sprint-2 | User Authentication | USN-5 | Implement Login API with JWT token generation | 6 | High | THARUNESH R |
| Sprint-2 | Security | USN-6 | Create JWT middleware to protect routes | 5 | High | BHARATH KUMAR M |
| Sprint-3 | CRUD Operations | USN-7 | Create model and API to add new record (Create) | 5 | High | YUVARAJ M |
| Sprint-3 | CRUD Operations | USN-8 | Implement API to fetch user records (Read) | 5 | High | BHARATH KUMAR M |
| Sprint-3 | CRUD Operations | USN-9 | Implement API to update record (Update) | 5 | Medium | YUVARAJ M |
| Sprint-3 | CRUD Operations | USN-10 | Implement API to delete record (Delete) | 5 | Medium | LOGESH S |
| Sprint-4 | Testing | USN-11 | Test all APIs using Postman / Thunder Client | 6 | High | THARUNESH R |
| Sprint-4 | Documentation | USN-12 | Prepare README and project documentation | 6 | Medium | THARUNESH R |

▌ Project Tracker — Velocity & Burndown Schedule

| Sprint | Total Points | Duration | Sprint Start | Sprint End (Planned) | Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 1 Day | 3 Mar 2025 | 2 Mar 2025 | 14 | 8 March 2026 |
| Sprint-2 | 17 | 1 Day | 4 Mar 2026 | 4 Mar 2025 | 17 | 8 March 2026 |
| Sprint-3 | 20 | 1 Day | 5 Mar 2026 | 6 Mar 2025 | 20 | 8 March 2026 |
| Sprint-4 | 12 | 1 Day | 6 Mar 2026 | 8 Apr 2025 | 12 | 8 March 2026 |

Sprint Colours:    Sprint-1    Sprint-2    Sprint-3    Sprint-4      |    Priority:    High    Medium